**Participants**

FLL

* Scott Braun
* Jeff Halverson
* Michael Goodman
* Marilyn Vasques
* Greg McFarquhar
* Paul Bui

DFRC

* Dave Fratello
* Rich Blakeslee

**Global Hawk Report**

14Aug

* Global Hawk Ku Test – successful
* Move the Global Hawk out to the pad to perform the CST from 9a-12p PT

15 Aug

* Range Test

Global Hawk Instruments

* Dropsonde frame finished and painted on Saturday
	+ Frame mount tweaks on Monday
	+ Weight & Balance approval from NGT
	+ Need a re-CST and Range Flight could be turned in 24hrs
	+ FAA – operator in NY Oceanic objected
	+ Actively being worked – pilots to make presentation to FAA is tbd
	+ Issue is unmanned A/C not altitude of dropsonde
	+ Discussion on Friday/Saturday test flight in lieu of a Wed
* First Gulf flight (Houston FIR) on 17 Aug or 18 Aug (Phil Hall prefers) to test COA

**DC-8 Report**

DC-8 Instruments

* DAWN Instrument – collected engineering data but not scientific data. DAWN needs maintenance, wired
* CSI pulled due to resonance vibrations – redesigned standoff for pylon. Shake Test flight
* Other instruments OK